NEWPORT ECONOMIC DEVELOPMENT COMMISSION

Monday, October 5, 2020

11:00 P.M.

NEWPORT BUSINESS RESOURCE CENTER

Construction Committee

NEWPORT ECONOMIC DEVELOPMENT COMMISSION CONSTRUCTION COMMITTEE

The Construction Committee for Tech Depot consisting of Scott Foushee, Jim Gowen Sr., and Dr. Sandra Massey met to discuss possible site locations. Others present NEDC Director Jon Chadwell, Chairman Dean Sides, Mayor David Stewart, Wayne Menley, Administrative Assistant Christel Taylor, and G.B. Cazes by phone. The Economic Development Administration grant was awarded.  The grant is for $2,500,000 and the NEDC will match with $625,000 that was approved for $3,125,000 construction grant. To get as much publicity as possible a grant announcement will be made, a ground breaking and a ribbon cutting will be held.

The committee has been given several locations to look at as locations for the future site of Tech Depot.  The site on Commerce Blvd. is up to six acres costing $20,000 an acre.  While it has good visibility and access, it does not have office space or restaurants and would need future development.  A new road would be required that could cost up to $280,000.  Downtown Site #1 has activities within walking distance, is paid for and would give ASU-Newport a presence in town.  An area of concern is parking, future expansion and visibility.  Downtown Site #2 is an acre near the Armory.  The property could possibly be donated.  Some concerns of safety and visibility is voiced for this location.  The Village Mall Site has good visibility and amenities with limited amounts of parking.  The property could cost $80,000 to $100,000.  The Wal-Mart site is owned by the Pentecostal Church of God and accessed at $125,000.  This site would need dirt work and a road.  The visibility is not ideal and generally un-exciting.

The committee was presented with building layouts for a two story and a single story building. The site location will also help determine the overall look of the Tech Depot.  Director Jon Chadwell will look into other locations in the downtown area.  One being the twenty acres Tommy Drew owns and another is the lot owned by the Methodist Church.

The Construction Committee will meet next Monday, October 12, at 11:00 p.m. to further discuss the project.